Three funerals and a wedding
John Thorp

---
Warning
Warning
IT people like building new things; so they can be swept along by management delusions instead of saying,
No, that will not work.

---
Laura Ashley
- New IT system but business broken into Strategic Business Units each pursuing their own profit regardless of the impact on the company’s profit → terminal decline
- If you ever come across an internal customer, show them the door as quickly as possible then change the locks (p. 21)

---
Burton Group
- Replace spreadsheets with database
- No project plan; worked backwards from implementation date
- Brooks: ‘adding extra resources to a late software project simply makes it later’
- EMC provided storage free to enable them to improve their company profile

---
Dixons
- Most of profit from Freeserve
- Previous attempts at IT integration botched
- Launched online presence but infrastructure provided by existing shops

---
Dixons
- Buy French company Pixmania to give online presence to rival Amazon
- Failed IT integration; Pixmania sold after two years
- Lose >£500M on project

---
Compass Group
- Successful integration of IT systems by focusing on simplicity
- Pragmatic response to reporting from different systems
- Train staff on another system, move them over and get rid of unwanted system

---
easyJet
- Outsourced everything to customer — direct access to their servers
- Chose Airbus on grounds of lower total cost of ownership
- Offered IT contract for 100% availability — won by Savvis

---
IT requests
- Arrives at one company to find over 100 pending requests for IT facilities
- Cancels all and requires business benefits and impact on organisation to be set out
- Less than 10 re-submitted

---
Strengths and weaknesses
- Insights into impacts of management decisions on success of organisation
- Poor copyediting — readers not led to but have to dig for key insights